CareerGUIDE — Verification Report v4 (consolidated)

Master report — consolidates v1 (bug register), v2 (flow & data audit), v3 (code root cause) and v4 (exhaustive checklist + new findings).

Application: brainstyle.netlify.app  +  source repo github.com/Punyamittal/careerGuide · Date: 7 June 2026

1.  Summary

No assessment flow completes. career_g11 is blocked at question 1; the three grade-school flows start and score but break mid-way. Both new back-ends (clarification & Negotiation V2) are deployed-but-down.

Root cause is data/deploy, not deep logic: a stale database, uncommitted data files, and position-based question binding. The engine, scoring, games, internships, Life Journey, reports and auth all work.

Single highest-leverage fix: re-seed the live DB and commit the psychometric data files — that unblocks the assessment, MBS modules, reports and the clarification phase together.

2.  Consolidated issue register (all versions)

Every distinct issue found across v1–v4, ranked by severity. Items you asked me to set aside are listed at the bottom, marked EXCLUDED, for completeness.

| Sev | Issue | Status | First seen | Note |
| --- | --- | --- | --- | --- |
| CRITICAL | Assessment cannot be completed (any flow) | Open | v1 | career_g11 → 503 at Q1 (MOT_18–28); early/middle/stream break at RIA_R_03 |
| HIGH | MBS behavioural modules render an empty question | Open | v1 | 11 modules load; no prompt or options |
| HIGH | Clarification engine (Phase 7.5) returns 502 | Open | v4 | /api/v1/v6 — MongoDB backend not available |
| HIGH | Negotiation V2 /start times out (504) | Open | v4 | hangs; also not linked in the UI |
| HIGH | Live DB stale vs repo seed | Open | v3 | 17 of 28 motivation items seeded |
| HIGH | Psychometric data files not committed to repo | Open | v3 | seed + backend depend on uncommitted JSON; silent fallback |
| HIGH | Only 4 of 6 user flows wired | Open | v2 | 5th & ecosystem-2026 absent from ASSESSMENT_PLANS |
| HIGH | Internal backend error shown to end users | Open | v1 | “node scripts/seed.mjs” on the assessment page |
| MEDIUM | AI coach never replies (fallback only) | Open | v1 | POST /ai/chat → provider:"fallback" |
| MEDIUM | 8 game titles reuse only 4 engines | Open | v1 | Pattern=Maze · Focus=Memory · Rhythm=Reaction · Stability=Balance |
| MEDIUM | Career-match % are placeholder & inconsistent | Open | v1 | 88/81/97% shown with no assessment |
| MEDIUM | Profile stats out of sync with activity | Open | v1 | XP/sessions stay 0 after a played game |
| MEDIUM | Logged-in users routed to /register at “/” | Open | v1 | should land on the dashboard |
| MEDIUM | Positional question-binding is fragile | Open | v3 | riasec[idx]/motivation[i] — drift → missing_question_code |
| MEDIUM | .ts routers imported into .js; duplicate /v6 mount | Open | v4 | deploy risk in routes/index.js |
| MEDIUM | Social-desirability scoring not implemented | Open | v2 | only 6 reverse-scored items present |
| LOW | Validation error placed far from its field | Open | v1 | intake age error renders at the bottom |
| LOW | Intake answers don’t persist on revisit | Open | v1 | resets to defaults |
| LOW | Page heading always reads “Overview” | Open | v1 | does not reflect the active tab |
| LOW | Career-sim voice is fallback (no TTS) | Open | v1 |  |
| LOW | Search box / category chips / “See all” are cosmetic | Open | v2 | no filtering or effect |
| MINOR | 404 page is the bare Next.js default | Minor | v4 | works, but unstyled |
| EXCLUDED | Password policy not enforced | Excluded | v1 | weak 6-char password accepted (set aside at your request) |
| EXCLUDED | Admin console reachable by students | Excluded | v1 | /admin renders for student role (set aside at your request) |
| EXCLUDED | Registration can hang on “Creating…” | Excluded | v1 | intermittent, no timeout (set aside at your request) |

3.  Specification vs. implementation scorecard

| Feature-doc claim | Found on the live site | Status |
| --- | --- | --- |
| Assessment tracks: 4 | 4 wired (3 start, 1 blocked) | PARTIAL |
| Playable behavioural modules: 11 | 11 listed; render empty | FAIL |
| MBS modules catalogued: 39 | 39 in the catalog API | PASS |
| IQ games: 4 | 4 present (Pattern Logic = Maze) | PARTIAL |
| Physiology games: 4 | 4 present (Rhythm=Reaction, Stability=Balance) | PARTIAL |
| Virtual internships: 10 | 10 present, render scenarios | PASS |
| Career profiles: 6 | only 2 surfaced in student UI | PARTIAL |
| AI layer: Grok / OpenAI | coach returns provider:"fallback" | FAIL |
| 6 user flows (incl. ecosystem-2026) | only 4 wired; 6th archive-only | FAIL |
| Bias / social-desirability | reverse-scored items only | PARTIAL |

4.  Root cause (traced in the repo)

Figure 1 — both blockers share one mechanism: code lists declare more questions than the DB holds, and binding is positional.

The adaptive engine (backend/src/services/adaptive.service.js) throws the exact error seen on screen the moment a planned code has no question:

adaptive.service.js · findAdaptiveProgress() const q = questionsByCode[cur]; if (!q) return { done:false, error:"missing_question_code", missingCode: cur };

career_g11 (MOT_18–28): MOTIVATION_CODES lists 28 and the plan uses all 28; the repo seed defines all 28 — but the live DB has only 17. The DB is stale. Re-run node scripts/seed.mjs.

RIA_R_03 (early/middle/stream): RIASEC items bind by array index, and frontend/data/psychometric-v2-riasec.json is not committed (only a SQL migration references RIASEC). The backend falls back to a 12-code list that omits RIA_R_03, so a present RIA_R_03 row isn’t bound. Commit the data files, re-seed, and bind by external_code.

Only 4 flows: ASSESSMENT_KEYS = [career_g11, stream_g910, middle_g8, early_g5]; the six MBS_QBank_User_*.json banks (incl. the 6th, “ecosystem 2026”) live only in backend/exports/archive/.

5.  Completion attempt & flow coverage

Figure 2 — how far each flow gets before it breaks (driven via the app’s own answer APIs; scoring works until the break).

Figure 3 — user-flow coverage in the question bank: 4 of 6 present.

6.  Exhaustive test checklist (83 cases)

Status key: PASS works · FAIL bug · PARTIAL works with caveats · BLOCKED gated by another bug · PENDING not yet run · INFO note.

| # | Test case | Status | Note |
| --- | --- | --- | --- |
| A · Authentication & session (password / admin items excluded at your request) |  |  |  |
| A1 | Register a new account | PASS | works; can be slow |
| A2 | Login with valid / invalid credentials | PASS | valid → dashboard; invalid → clear error |
| A3 | Logout | PASS |  |
| A4 | Session persists across reload / navigation | PASS |  |
| A5 | Registration can hang on “Creating…” | FAIL | intermittent, no timeout/feedback |
| B · Onboarding & intake |  |  |  |
| B1 | Intake form loads (per flow) | PASS |  |
| B2 | Age validation (8–80) + required fields | PASS |  |
| B3 | Validation error shown near the field | FAIL | shown at form bottom, no scroll-to-field |
| B4 | Intake answers persist on revisit | FAIL | resets to defaults |
| B5 | “Save profile & start questions” | PARTIAL | works on unblocked flows; fails on career_g11 |
| B6 | “Discard session” button | PENDING |  |
| C · Assessment engine & flows |  |  |  |
| C1 | career_g11 starts | FAIL | 503 — MOT_18–28 not seeded |
| C2 | stream_g910 / middle_g8 / early_g5 serve questions | PASS | 27 / 45 / 47 items, valid options |
| C3 | Adaptive next-question | PASS | works on unblocked flows |
| C4 | Answer recording — MCQ (selectedOptionKey) | PASS | PATCH …/responses |
| C5 | Answer recording — Likert (likertValue) | PASS |  |
| C6 | Writing free-text answer | PENDING | flow breaks before reaching it |
| C7 | Complete any flow end-to-end | FAIL | all break at RIA_R_03 (missing_question_code) |
| C8 | Scoring accrues during the run | PASS | rewardPoints climbed to 187 |
| C9 | Final scoring + report generation | BLOCKED | cannot complete a flow |
| C10 | 6 user flows exist | FAIL | only 4 in ASSESSMENT_PLANS; 5th & ecosystem-2026 absent |
| C11 | assessmentKey validated at attempt creation | PASS | enum of the 4 flows |
| D · Question bank & data integrity |  |  |  |
| D1 | 64-question bank loads | PASS |  |
| D2 | Options valid (MCQ / Likert / free-text) | PASS |  |
| D3 | MOT_01–17 present | PASS |  |
| D4 | MOT_18–28 present in live DB | FAIL | missing — DB stale vs repo seed |
| D5 | RIA_R_03 bindable by the engine | FAIL | row exists but positional hydration drops it |
| D6 | Social-desirability scoring | FAIL | not implemented (only 6 reverse-scored items) |
| E · MBS behavioural modules |  |  |  |
| E1 | 11 modules listed (M1–M12) · 39 catalogued | PASS |  |
| E2 | Module launches | PASS |  |
| E3 | Module renders a real question | FAIL | empty question box |
| F · Clarification engine (Phase 7.5 / U1–U17) [NEW THIS ROUND] |  |  |  |
| F1 | Routes mounted (/api/v1/v6/…clarify…) | PASS | mounted, not 404 |
| F2 | Clarify endpoints respond | FAIL | 502 “unknown error” on every call |
| F3 | MongoDB dependency available | FAIL | requireMongo — likely cause of 502 |
| F4 | Reachable through the UI | FAIL | no UI route; gated by feature flag |
| G · IQ games |  |  |  |
| G1 | Maze Navigation / Memory Sequence play & score | PASS |  |
| G2 | Pattern Logic is a distinct game | FAIL | duplicate of Maze |
| G3 | Focus Grid is a distinct game | FAIL | duplicate of Memory Sequence |
| H · Physiology games |  |  |  |
| H1 | Reaction Lane / Balance Challenge play & score | PASS |  |
| H2 | Rhythm Tap is distinct | FAIL | duplicate of Reaction Lane |
| H3 | Stability Tracker is distinct | FAIL | duplicate of Balance Challenge |
| H4 | Game level progression (Next Level) | PENDING |  |
| I · Career recommendation & matching |  |  |  |
| I1 | Career patterns seeded (10 with vectors) | PASS | in seed.mjs |
| I2 | 6 documented career profiles surfaced | PARTIAL | only 2 shown in student UI |
| I3 | Career-match % from real data | FAIL | placeholder 88% / 81% with no assessment |
| I4 | Vector-similarity matching produces matches | BLOCKED | needs a completed assessment |
| J · Virtual internships & Negotiation V2 |  |  |  |
| J1 | 10 simulations listed & render scenario | PASS |  |
| J2 | Voice narration | FAIL | “Voice · fallback” — no TTS |
| J3 | Negotiation V2 route mounted | PASS | /api/v1/simulations/negotiation-v2 [NEW] |
| J4 | Negotiation V2 /start responds | FAIL | 504 gateway timeout (hangs) [NEW] |
| J5 | Negotiation V2 surfaced in UI | FAIL | not linked anywhere |
| K · Life Journey |  |  |  |
| K1 | Page renders; 7-step “Add experience” flow | PASS | draft auto-saves |
| L · Reports & analytics |  |  |  |
| L1 | Reports page + /reports API + visual analytics | PASS | reflects real activity honestly |
| L2 | Report after a full assessment | BLOCKED | cannot complete a flow |
| M · AI Coach |  |  |  |
| M1 | Coach opens with suggested prompts | PASS |  |
| M2 | Coach renders a reply | FAIL | no reply; provider:"fallback" |
| N · Profile & preferences |  |  |  |
| N1 | Profile renders with fields | PASS |  |
| N2 | Profile stats match activity | FAIL | XP/sessions out of sync with Reports |
| N3 | Edit/save profile fields | PENDING |  |
| N4 | Preference toggles persist | PENDING |  |
| O · Navigation & UI controls |  |  |  |
| O1 | Sidebar navigation links | PASS | all 8 navigate |
| O2 | Category chips (Coding/Design/…) filter | FAIL | no effect (cosmetic) |
| O3 | Search box returns results | FAIL | shows the term but never filters |
| O4 | “See all” links | FAIL | no visible effect |
| O5 | 404 page | PASS | bare Next.js default |
| O6 | Page heading reflects active tab | FAIL | always “Overview” |
| O7 | Logged-in root routing | FAIL | / → /register while signed in |
| P · Security |  |  |  |
| P1 | Endpoints require auth | PASS | 401 without a valid token |
| P2 | IDOR — cross-user attempt access | PARTIAL | foreign attempt → 404; 2-account test blocked by reg hang |
| P3 | Internal error leaked to users | FAIL | “node scripts/seed.mjs” shown on screen |
| P4 | Supabase project ref exposed in client | INFO | normal for client apps |
| Q · Input validation & edge cases |  |  |  |
| Q1 | Numeric/boundary validation (age) | PASS |  |
| Q2 | XSS / script injection in free-text fields | PENDING |  |
| Q3 | Very long input handling | PENDING |  |
| R · Responsive / cross-device |  |  |  |
| R1 | Viewport meta present | PASS |  |
| R2 | Mobile layout reflow | PENDING | not verifiable in this harness |
| S · Source-code & deployment integrity (from the repo) |  |  |  |
| S1 | Seed defines MOT_01–28 | PASS | present in seed.mjs |
| S2 | Live DB matches the current seed | FAIL | stale — 17 vs 28 motivation items |
| S3 | Psychometric data files committed | FAIL | frontend/data/psychometric-*.json not in repo |
| S4 | Questions bound by external_code (not position) | FAIL | positional hydration — fragile |
| S5 | All intended flows wired in ASSESSMENT_PLANS | FAIL | only 4 of 6 |
| S6 | .ts modules safely imported into .js router | FAIL | clarification/negotiation imported as .ts |
| S7 | Seed↔plan consistency check in CI | PENDING | audit-assessment-counts.mjs exists — run it |

7.  Recommended fixes (in priority order)

Re-seed the live database — node scripts/seed.mjs already contains MOT_18–28; unblocks career_g11.

Commit frontend/data/psychometric-v2-riasec.json + …big-five.json; remove the fragile relative-path fallback that omits RIA_R_03.

Bind questions by external_code, not array index; fail loudly at seed time if a planned code has no question.

Bring up MongoDB + the clarification service; fix the .ts-into-.js imports and the duplicate /v6 mount; fix the Negotiation V2 /start timeout.

Wire (or remove) the 5th and 6th (ecosystem-2026) flows.

Render the AI-coach reply and connect a live model; de-duplicate the 8 games; drive career-match % from real results; fix profile-stats sync and the logged-in root redirect.

Add the repo’s own audit-assessment-counts.mjs to CI so a plan code without a seeded question fails the build.

8.  What’s left to test

These rows are not yet cleared — most are blocked behind the assessment completion fix:

“Discard session” button — PENDING

Writing free-text answer — PENDING (flow breaks before reaching it)

Final scoring + report generation — BLOCKED (cannot complete a flow)

Game level progression (Next Level) — PENDING

Vector-similarity matching produces matches — BLOCKED (needs a completed assessment)

Report after a full assessment — BLOCKED (cannot complete a flow)

Edit/save profile fields — PENDING

Preference toggles persist — PENDING

XSS / script injection in free-text fields — PENDING

Very long input handling — PENDING

Mobile layout reflow — PENDING (not verifiable in this harness)

Seed↔plan consistency check in CI — PENDING (audit-assessment-counts.mjs exists — run it)